Test Plan Document

Project Name: DesiCart – Indian E-Commerce Web Application

Test Plan ID

TP-DC-001

Test Plan Name

DesiCart – Indian E-Commerce Web Application Test Plan

Version

1.0

Date

23-02-2026

Author

Angel Rosini Mary Gnanasekar

Introduction

This document describes the testing approach, scope, resources, schedule, and deliverables for the DesiCart web application.

Objective

To ensure that DesiCart application functions correctly as per business requirements and is free from major defects before production release.

Scope

In Scope:

  - User Registration

  - User Login / Logout

  - Product Search

  - Product Filter (Category, Price)

  - Add to Cart

  - Update / Remove Cart Items

  - Online Payment

  - Order Confirmation

  - Track Order

Out of Scope:

- Mobile Application Testing

- Third-party payment gateway internal testing

- Performance testing (if not included)

Types of Testing

- Functional Testing

- Smoke Testing

- Regression Testing

- Usability Testing

- Compatibility Testing (Chrome, Edge, Firefox)

Test Environment

- OS: Windows 10

- Browser: Chrome, Edge, Firefox

- Database: MySQL

- Application URL: (Test Environment URL)

- Build Version: v1.0

Test Strategy

- Black Box Testing approach

- Requirement-based test case design

- Manual testing execution

- Defect tracking using Jira (or Excel)

- Daily status reporting

Test Planning Schedule

| Activity | Duration |
| --- | --- |
| Requirement Analysis | 2 Days |
| Test Case Preparation | 3 Days |
| Test Execution | 5 Days |
| Regression Testing | 2 Days |
| Test Closure | 1 Day |

Total Duration: 13 Days

Roles & Responsibilities

- Test Lead → Test Plan preparation, review, reporting

- Tester 1 → Registration, Login, Cart

- Tester 2 → Payment, Order, Admin

Test Deliverables

- Test Plan Document

- Test Cases

- Requirement Traceability Matrix (RTM)

- Defect Report

- Test Summary Report

Entry Criteria

- Approved SRS document

- Stable build received

- Test environment ready

Exit Criteria

- All test cases executed

- Critical & High defects fixed

- Test summary report approved

Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Build delay | Add buffer time |
| Payment failure | Use test sandbox |
| Requirement change | Update test cases immediately |
| Browser compatibility issues | Test in multiple browsers |

Assumptions

- Requirements are clearly defined

- Development team provides stable builds

- Testing environment is properly configured

Test Closure

After successful test execution

- Prepare test summary report

- Share defect analysis

- Get stakeholder approval

- Sign off testing